## Slide 1
Making the most of our mornings initiative

## Slide 2
The Big idea
IMAGE PLACEHOLDER
(DELETE THIS TEXT BOX)
The morning is such a wonderful time for the brain
Let’s not waste that on mundane tasks of requesting information or files. Let’s get down to some inspired work!
The idea
Focus energy at the end of our days to ensure that all materials, information, and files are ready and posted for teammates to hit the ground running the next morning
into action
We block 30 minutes at the end of our days to complete the following processes (independent work time; no meetings)

## Slide 3
Manager DAY AHEAD TASK check process
Active tasks with due date today?
Is the task completed?
Post all necessary details for production
No
No
Yes
Yes
Manager identifies tasks overdue or due today that are assigned to them
Move on to next task until all are resolved
Manager logs into Clarizen and looks at ”My Active Tasks” View to review their action items
This will ensure that all your assigned tasks are completed on time and/or get updated so that production has what they need to complete their tasks.
Check your calendar to see when you can complete it
Reschedule Due Date for your task and subsequent production task(s)
Can you complete the task now?
Yes
No
Mark the task Complete

## Slide 4
production Day ahead TASK check process
Is all required information available?
No
Yes
Production logs into Clarizen and looks at ”My Active Tasks” View to review next business day’s schedule
Reach out to the resource(s) of the preceding task (not the PM/Owner) by posting a discussion message
Move on to next task
Between 6-8 hours of work planned?
No
Reach out to Sarah Ottey to request new project assignments OR reschedules.
Click into task to confirm that all project request details and required files are available.
Yes
Is info missing from project request?
Is file or info missing from predecessor resource?
Reach out to the manager by posting a discussion message
No
Yes
Yes

## Slide 5
Manager MORNING TASK check process
Is task complete?
Direct resource to log time and mark task complete
No
Yes
In the morning, the manager logs into Clarizen and looks at Task View "Tasks Off Track"
Highlight the task to view assigned resource(s) in the related info panel
Post a discussion on the task and @ mention resource(s), asking for task status/progress update
Ask resource how much time they require to complete OR what is needed to complete
Check resource load of resources impacted by rescheduling
Reschedule due date of task and successor tasks impacted
Move on to next task until all are resolved
A failsafe that will ensure that all your projects’ tasks are completed on time and/or get rescheduled so that production can focus on available work.

## Slide 6
OPERATIONS